Metagenics

Metagenics Account Deduplication Document

Dedup Doc

Paul Aneng 4-14-2026

## Executive Summary
  
This document defines the operational execution plan and responsibility model for Account deduplication in Dynamics 365. It translates approved deduplication rules and governance principles into a clear, phase-based set of activities, with explicit ownership using a RACI framework (Responsible, Accountable, Consulted, Informed).

The purpose of this plan is to ensure that Account deduplication:

- Is controlled, auditable, and repeatable.

- Protects financial integrity, sales ownership, and territory reporting.

- Respects distinct business models (Practitioner, Retail, Samples)

- Prevents future duplicates through system controls and governance.

The table that follows breaks the deduplication programmed into logical phases from governance and data profiling through to controlled execution and ongoing prevention and assigns clear accountability for each task.
This ensures that deduplication is treated as a business process, not an ad-hoc data clean-up activity.

## Plan & RACI

| Phase | Phase Description | Task Description | Responsible | Accountable | Consulted |
| --- | --- | --- | --- | --- | --- |
| Phase 1 – Governance & Readiness | Establish ownership, controls, and guardrails before execution | Appoint Executive Sponsor, CRM Product Owner, Data Stewards, and escalation paths | Exec Sponsor | CRM Product Owner | Sales Ops, Finance Ops, IT |
| Phase 1 – Governance & Readiness |  | Review, approve, and formally adopt Deduplication Group Rules | CRM Product Owner | Exec Sponsor | Data Steward, Sales Ops, Finance Ops |
| Phase 1 – Governance & Readiness |  | Restrict merge permissions to approved roles only | CRM Admin | CRM Product Owner | IT Security |
| Phase 2 – SQL Previews & Validation | Identify and validate duplicate candidates with zero data impact | Partition accounts by Account Type, Country, and Account Purpose | CRM Admin | CRM Product Owner | Data Steward |
| Phase 2 – SQL Previews & Validation |  | Run SQL previews to identify duplicates and propose survivor records | Data Steward | CRM Product Owner | Finance Ops, Sales Ops |
| Phase 2 – SQL Previews & Validation |  | Review SQL preview outputs and approve candidates for UAT execution | Data Steward | CRM Product Owner | Finance Ops, Sales Ops |
| Phase 3 – Execution in UAT | Validate merge behaviour in Dynamics without production risk | Execute approved deduplication candidates in UAT | CRM Admin | CRM Product Owner | Data Steward |
| Phase 3 – Execution in UAT |  | Validate record reassignment behaviour (Accounts, Opportunities, Activities, Contacts) | Data Steward | CRM Product Owner | Sales Ops, Finance Ops |
| Phase 3 – Execution in UAT |  | Validate financial, reporting, and integration outcomes in UAT | IT / Integration Lead | CRM Product Owner | Finance Ops |
| Phase 3 – Execution in UAT |  | Approve UAT results and authorise execution in Production | CRM Product Owner | Exec Sponsor | Data Steward, IT, Finance Ops |
| Phase 4 – Execution in Production | Perform controlled deduplication in Production | Re-run SQL preview to confirm no material data changes since UAT | Data Steward | CRM Product Owner | CRM Admin |
| Phase 4 – Execution in Production |  | Execute approved deduplication merges in Production (controlled batches) | CRM Admin | CRM Product Owner | Data Steward |
| Phase 4 – Execution in Production |  | Validate record reassignment post-merge (ownership, territory, sales credit) | Data Steward | CRM Product Owner | Sales Ops, Finance Ops |
| Phase 4 – Execution in Production |  | Validate downstream integrations (ERP, BI, Finance) | IT / Integration Lead | CRM Product Owner | Finance Ops |
| Phase 5 – Post-Merge Stabilisation & BAU Controls | Confirm outcomes and prevent recurrence | Complete post-merge validation checklist and close execution | CRM Admin | CRM Product Owner | Data Steward |
| Phase 5 – Post-Merge Stabilisation & BAU Controls |  | Improve account creation controls to prevent future duplicates | CRM Admin | CRM Product Owner | Data Steward |
| Phase 5 – Post-Merge Stabilisation & BAU Controls |  | Run quarterly duplicate health and data quality reviews | Data Steward | CRM Product Owner | Sales Ops, Finance Ops |